Financial Time-Series ML System

Full Project Roadmap, Architecture & Implementation Plan

# 1. Project Vision

Build a production-style financial time-series machine-learning platform that ingests historical market data, validates and transforms it into time-aware features, trains and compares multiple forecasting models, evaluates them with leakage-safe walk-forward validation, backtests a strategy with realistic transaction costs, exposes predictions through a FastAPI service, and presents results through a dashboard.

Primary objective: demonstrate AI/ML + software engineering + MLOps ability rather than simply building a stock-price prediction notebook.

# 2. Scope and Prediction Target

Primary target: predict next-trading-day return rather than directly predicting exact price.

Secondary outputs: predicted direction, predicted price derived from the return, and calibrated confidence/probability where appropriate.

Support multiple assets through configuration rather than hard-coding a single ticker.

Start with a small liquid universe; expand only after the pipeline is reliable.

This is an educational engineering project, not an investment system or financial advice.

# 3. Recommended Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Language | Python | ML, data engineering, API |
| Data | pandas, NumPy | Data processing and numerical computation |
| Classical ML | scikit-learn, XGBoost | Baselines and boosted-tree models |
| Deep Learning | PyTorch | LSTM and optional Transformer |
| Data Validation | Pandera or Pydantic | Schema and input validation |
| API | FastAPI + Uvicorn | Prediction and analytics service |
| Database | PostgreSQL | Metadata, predictions, runs, assets |
| Cache / Jobs | Redis + Celery/APScheduler (optional) | Caching and scheduled ingestion |
| Experiment Tracking | MLflow | Runs, parameters, metrics, model artifacts |
| Monitoring | Prometheus + Grafana (advanced) | API/model/system monitoring |
| Frontend | React/Next.js or Streamlit | Dashboard |
| Testing | pytest | Unit/integration tests |
| Packaging | uv or pip + pyproject.toml | Dependency management |
| Containers | Docker + Compose | Reproducible local deployment |
| CI | GitHub Actions | Automated tests/linting |

# 4. System Architecture

The following architecture is the target design. Give this diagram to Claude Code as the high-level system specification and implement the system incrementally; do not attempt to build every component at once.

┌──────────────────────────────┐
│       Market Data Source     │
│ Historical + Optional Live   │
└──────────────┬───────────────┘
               │
               ▼
┌──────────────────────────────┐
│      Data Ingestion Layer    │
│ API/CSV → raw storage        │
│ retries + rate limits        │
└──────────────┬───────────────┘
               │
               ▼
┌──────────────────────────────┐
│    Validation & Cleaning     │
│ schema • duplicates • gaps   │
│ timestamps • corporate data  │
└──────────────┬───────────────┘
               │
               ▼
┌──────────────────────────────┐
│    Feature Engineering       │
│ returns • lags • SMA/EMA     │
│ RSI • MACD • volatility      │
│ volume • calendar features   │
└──────────────┬───────────────┘
               │
               ▼
┌──────────────────────────────────────────────┐
│           Time-Aware Dataset Builder         │
│ target creation • chronological splits       │
│ leakage checks • train/validation/test sets   │
└───────────────────┬──────────────────────────┘
                    │
          ┌─────────┼─────────┐
          ▼         ▼         ▼
┌──────────────┐ ┌──────────┐ ┌──────────────┐
│ Baselines    │ │ XGBoost  │ │ PyTorch      │
│ Linear/RF    │ │ / LightGBM│ │ LSTM/Transformer│
└──────┬───────┘ └────┬─────┘ └──────┬───────┘
       └──────────────┬┴──────────────┘
                      ▼
┌──────────────────────────────────────────────┐
│          Evaluation & Experimentation        │
│ walk-forward CV • MAE/RMSE • directional acc │
│ correlation • calibration • MLflow           │
└──────────────────────┬───────────────────────┘
                       │
                       ▼
┌──────────────────────────────────────────────┐
│              Backtesting Engine              │
│ signals • position sizing • fees/slippage    │
│ equity curve • Sharpe • drawdown • benchmark  │
└──────────────────────┬───────────────────────┘
                       │
                       ▼
┌──────────────────────────────────────────────┐
│            Model Registry / Artifacts        │
│ best model • preprocessing • feature schema  │
└──────────────────────┬───────────────────────┘
                       │
                       ▼
┌──────────────────────────────────────────────┐
│                  FastAPI                     │
│ /predict • /assets • /backtest • /metrics    │
└───────────────┬──────────────────────────────┘
                │
        ┌───────┴────────┐
        ▼                ▼
┌───────────────┐ ┌───────────────────────────┐
│ PostgreSQL    │ │ Dashboard                 │
│ predictions   │ │ price • prediction       │
│ runs • assets │ │ feature importance        │
│ metrics       │ │ backtest • drawdown      │
└───────────────┘ └───────────────────────────┘

Cross-cutting:
Git + tests + logging + configuration + Docker + CI/CD + monitoring

# 5. Target Repository Structure

financial-ml-system/
├── README.md
├── pyproject.toml
├── .env.example
├── docker-compose.yml
├── Dockerfile
├── Makefile
├── configs/
│   ├── assets.yaml
│   ├── features.yaml
│   └── models.yaml
├── data/
│   ├── raw/
│   ├── processed/
│   └── features/
├── notebooks/
│   └── exploration/
├── src/
│   └── financial_ml/
│       ├── config.py
│       ├── data/
│       │   ├── sources.py
│       │   ├── ingestion.py
│       │   ├── validation.py
│       │   └── preprocessing.py
│       ├── features/
│       │   ├── technical.py
│       │   └── pipeline.py
│       ├── datasets/
│       │   └── builder.py
│       ├── models/
│       │   ├── base.py
│       │   ├── baseline.py
│       │   ├── xgboost_model.py
│       │   └── lstm.py
│       ├── evaluation/
│       │   ├── metrics.py
│       │   ├── walk_forward.py
│       │   └── calibration.py
│       ├── backtesting/
│       │   ├── engine.py
│       │   ├── costs.py
│       │   └── metrics.py
│       └── services/
│           └── prediction.py
├── api/
│   ├── main.py
│   └── routes/
├── dashboard/
├── models/
├── mlruns/
├── tests/
│   ├── unit/
│   └── integration/
└── .github/workflows/
    └── ci.yml

# 6. Full Roadmap

## Phase 0 — Project Setup (Day 1)

Create Git repository and Python project.

Set up pyproject.toml, virtual environment and linting/formatting.

Create configuration system and .env.example.

Create initial repository structure.

Add pytest and a first smoke test.

Create Dockerfile and Docker Compose skeleton.

Write README with project goal and non-goals.

## Phase 1 — Market Data Pipeline (Days 2–4)

Select a reliable historical market-data source and document its terms/limitations.

Implement configurable asset/ticker ingestion.

Store raw data without overwriting the original source.

Normalize timestamps, column names and numeric types.

Handle duplicates and missing observations.

Add retry/error handling and structured logging.

Write ingestion tests and validation checks.

Produce a clean canonical OHLCV table.

## Phase 2 — Exploratory Data Analysis (Days 4–5)

Inspect price/return distributions.

Plot returns, rolling volatility and volume.

Check missingness and outliers.

Analyze autocorrelation and regime behavior.

Document observations without treating correlations as causal evidence.

Keep EDA separate from the final reproducible training pipeline.

## Phase 3 — Feature Engineering (Days 5–8)

Create lagged returns and rolling statistics.

Implement SMA/EMA and price-to-moving-average ratios.

Implement RSI, MACD and volatility features.

Add volume and volume-ratio features.

Optionally add market/index and macro features only after the core pipeline works.

Ensure every feature uses information available at prediction time.

Version the feature definitions.

Build unit tests specifically for leakage-prone rolling/lag calculations.

## Phase 4 — Dataset & Leakage-Safe Splitting (Days 8–10)

Define target = next-period return.

Create chronological train/validation/test splits.

Implement expanding-window or walk-forward validation.

Prevent future observations from entering feature computation.

Fit scalers/transformers only on the training portion of each fold.

Add explicit leakage tests.

Save dataset metadata and feature schema.

## Phase 5 — Baseline Models (Days 10–12)

Implement naive return/zero-return baseline.

Implement linear regression.

Implement random forest as a nonlinear benchmark.

Define consistent prediction and evaluation interfaces.

Measure MAE, RMSE and directional accuracy.

Do not select a model based on a single lucky test period.

## Phase 6 — XGBoost Model (Days 12–15)

Train XGBoost on engineered tabular features.

Tune conservatively using time-aware validation.

Track experiments with MLflow.

Inspect feature importance and permutation importance.

Compare against baselines.

Persist the complete preprocessing + model artifact.

Add reproducibility through fixed seeds/configuration.

## Phase 7 — LSTM (Days 15–19)

Create fixed-length sequences from past observations.

Build PyTorch Dataset/DataLoader.

Implement LSTM model and training loop.

Add early stopping and checkpointing.

Normalize using training data only.

Compare LSTM fairly against XGBoost using the same evaluation windows.

Document where the deep-learning model helps or fails.

## Phase 8 — Optional Transformer (Days 19–22)

Only begin after XGBoost/LSTM are reliable.

Implement a small temporal Transformer.

Keep parameter count reasonable.

Compare performance, training cost and inference latency.

Drop it if it does not improve the system meaningfully.

## Phase 9 — Evaluation & Backtesting (Days 20–24)

Implement walk-forward predictions.

Convert predictions to trading signals using a documented rule.

Model transaction costs and slippage.

Track equity curve and portfolio value.

Calculate cumulative return, volatility, Sharpe ratio and maximum drawdown.

Compare against buy-and-hold.

Run sensitivity tests for costs and signal thresholds.

Avoid overfitting strategy rules to the test period.

## Phase 10 — Model Selection & Registry (Days 23–25)

Define a model-selection policy before looking at final-test results.

Register candidate models and metrics in MLflow.

Store feature schema and preprocessing artifacts with the model.

Create a reproducible 'promote model' workflow.

Add model version metadata and training-data date range.

## Phase 11 — FastAPI Prediction Service (Days 25–28)

Build health endpoint.

Build asset metadata endpoint.

Build prediction endpoint.

Validate requests with Pydantic.

Load model artifacts safely at startup.

Return model version, timestamp, horizon and prediction metadata.

Add structured API logs and error handling.

Write API unit/integration tests.

## Phase 12 — PostgreSQL & Persistence (Days 27–30)

Store assets, ingestion runs, model runs, predictions and backtest summaries.

Add migrations.

Create indexes for common queries.

Keep raw market data storage separate from application metadata.

Add repository/data-access layer rather than embedding SQL throughout API routes.

## Phase 13 — Dashboard (Days 30–34)

Asset selector and date range.

Historical price/return chart.

Predicted return and direction.

Actual vs predicted chart.

Feature importance.

Model comparison.

Backtest equity curve.

Drawdown chart.

Experiment/run history.

Clearly label predictions as model outputs, not financial advice.

## Phase 14 — MLOps, Testing & Monitoring (Days 34–38)

Add unit, integration and API tests.

Add GitHub Actions CI.

Add Docker Compose for local reproducibility.

Add Prometheus metrics for API latency/error rate.

Add model/data drift monitoring as an advanced feature.

Add scheduled data ingestion.

Add retraining workflow that requires validation before promotion.

Add logging and health checks.

## Phase 15 — Final Polish & Portfolio (Days 38–42)

Clean repository and remove experimental clutter.

Write architecture and ML methodology documentation.

Document leakage prevention and validation strategy.

Document assumptions and limitations.

Add screenshots/GIFs of the dashboard.

Add example API calls.

Add benchmark table comparing models.

Record a short demo.

Prepare interview explanations for architecture, feature engineering, leakage, model selection and deployment.

# 7. Evaluation Metrics

Regression: MAE and RMSE.

Directional: directional accuracy and confusion matrix where a direction classifier is explicitly used.

Forecast quality: correlation between predicted and realized returns; calibration where probabilistic predictions are produced.

Strategy: cumulative return, annualized volatility, Sharpe ratio, maximum drawdown, turnover and transaction costs.

System: prediction latency, API error rate, data-ingestion success rate and model version.

Important: avoid using plain 'accuracy' as the main metric for a continuous return forecast.

# 8. Data Leakage Rules

Never randomly shuffle chronological observations for the main evaluation.

Never compute a feature using future prices, future volume or future-derived indicators.

Fit scalers and transformations separately inside each training fold.

Do not tune hyperparameters on the final test period.

Do not use revised/future information that would not have been available at the prediction timestamp.

Backtests must include realistic transaction costs and, where appropriate, slippage.

Keep a final untouched test period for the last evaluation.

# 9. Definition of Done

A new asset can be added through configuration without changing core code.

The pipeline can ingest, validate and transform historical data reproducibly.

At least three models can be trained through a common interface.

Walk-forward evaluation is implemented and tested.

A backtest can be reproduced from saved predictions and configuration.

The selected model and preprocessing artifacts are versioned.

FastAPI serves predictions from the saved model.

The dashboard visualizes predictions, model metrics and backtest results.

Automated tests and CI pass.

Docker Compose can start the application locally.

README explains setup, architecture, methodology, limitations and example usage.

# 10. Suggested Claude Code Build Order

Use Claude Code as an implementation partner, but keep architectural ownership yourself. Give it one phase at a time and require tests before moving on.

Step 1: Read the architecture and create the repository skeleton only. Do not implement ML yet.

Step 2: Implement Phase 1 data ingestion and validation with tests.

Step 3: Implement feature engineering and leakage tests.

Step 4: Implement dataset building and walk-forward splits.

Step 5: Implement baselines and common model interface.

Step 6: Implement XGBoost + MLflow tracking.

Step 7: Implement LSTM only after the tabular pipeline is stable.

Step 8: Implement backtesting independently from model training.

Step 9: Implement FastAPI and persistence.

Step 10: Implement dashboard.

Step 11: Add Docker, CI, monitoring and final documentation.

# 11. First Milestone

Do not start with LSTM. Your first meaningful milestone is: download historical OHLCV data → validate it → generate leakage-safe features → create a chronological dataset → train a naive baseline and XGBoost → produce walk-forward predictions → calculate metrics. Once this works end-to-end, everything else is an extension of a functioning system.

# 12. Portfolio / Interview Story

The strongest way to present the project is: 'I built an end-to-end time-series ML platform rather than a single forecasting notebook. I designed a leakage-safe feature pipeline, used walk-forward validation, compared classical and deep-learning models, backtested predictions with transaction costs, tracked experiments, served the selected model through FastAPI, persisted results in PostgreSQL, and built a dashboard for analysis.'

End of Roadmap